# REVIEW – III  •  PROJECT PROGRESS ASSESSMENT

# Machine Learning-Based Predictive Analytics for Supply Chain Optimization

Demand Forecasting • Inventory Optimization • Logistics Intelligence • Risk Prediction

DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING, KLH UNIVERSITY, BACHUPALLY

KLH University, Bachupally • Deemed to be University • Hyderabad – Telangana

| Item | Detail |
| --- | --- |
| Review | Review-III (Engineering Capstone Project – 1, 23IE4053R/23IE4053A) |
| Batch / Team | Batch 15 — Team 15 |
| Team members | M. Shiva Sai Vinesh (2420030691); R. Harsha Vardhan Reddy (2420030748); D. Venkatesh (2420030134); A. Shashank Reddy (2420030034) |
| Guide | Dr. K. Swapnika, Dept. of CSE |
| Academic year | 2026 – 2027 |
| Repository | github.com/shivasaivinesh/KLH-CSE-2026-27-2420030691-supply-chain-optimization- |
| Status | Review-I literature & plan COMPLETE · Review-III implementation & results COMPLETE |

# Table of Contents

1. Executive Summary (measured results)

2. Progress Against the Review-I Plan

3. System Architecture as Implemented

4. Module M1 — Data Ingestion, Validation & Cleaning

5. Module M2 — Exploratory Data Analysis (12 techniques)

6. Module M2b — Preprocessing & Feature Engineering

7. Module M3 — Multi-Horizon Demand Forecasting

8. Module M5 — Delay-Risk & Lead-Time Prediction

9. Module M4 — Forecast-to-Prescription Inventory Optimization

10. Module M6 — Explainable AI (SHAP + What-If)

11. Module M7 — Interactive Dashboard

12. Objectives vs. Achieved Results

13. Discussion, Limitations & Deviations from the Plan

14. Plan for the Next Review

15. Reproducibility Instructions

16. References

# 1. Executive Summary (measured results)

This report documents the completed implementation of the unified predictive-analytics framework proposed at Review-I. All results below were produced by the reproducible pipeline in src/ from the three public benchmark datasets; no value in this document is estimated, simulated by hand or carried over from a template.

Table 1 — Headline measured outcomes of the Review-III build

| Metric | Value |
| --- | --- |
| Records cleaned and integrated | 2,096,319 across 3 public benchmark datasets |
| Demand series modelled | 500 store-item series / 913,000 daily observations |
| Engineered model features | 57 (+ a 28-day sequence block for the LSTM) |
| Forecast horizon evaluated | 184 days recursive rollout (7/30/90-day sub-horizons) |
| Best model on the matched test subset | Ensemble - MAPE 12.11%, MAE 6.46, R2 0.928 |
| Classical SARIMA baseline (identical rows) | MAPE 19.19% |
| Forecast error reduction vs the statistical baseline | 36.9% (target was >=25%) |
| Value of the engineered lag/rolling features (ablation) | 32.8% MAPE reduction vs calendar-only features |
| Delay-risk classifier | RandomForest - F1 0.722 at the tuned threshold, ROC-AUC 0.769 |
| Lead-time model (measured, not assumed) | MAE 0.96 days; sigma_L = 1.27 days |
| Inventory: total cost at equal service level | +2.12% (holding and stock-out roughly neutral) |
| Inventory: stock-out reduction under a lead-time disruption | +25.0% (cost +13.5%) |
| LSTM deep-learning model | one-step hold-out MAPE 11.74%, 17,861 parameters |

# 2. Progress Against the Review-I Plan

Table 2 — Declared plan versus delivery at Review-III

| Phase (as declared at Review-I) | Review-I status | Status at Review-III |
| --- | --- | --- |
| Phase 1 — Literature review (10–15 papers) | Completed / Review-1 | Completed — 12 papers reviewed |
| Phase 2 — Dataset collection, cleaning, integration | Next phase | COMPLETED — 3 datasets, 2,096,319 records integrated |
| Phase 3 — Preprocessing + EDA (12 techniques) | Planned | COMPLETED — 12 techniques + ABC + STL + RFM |
| Phase 4 — Model development (ML/DL, comparison) | Planned | COMPLETED — SARIMA, RF, XGBoost, LightGBM, LSTM + ensemble |
| Phase 5 — Risk & inventory analysis | Planned | COMPLETED — delay-risk classifier, lead-time regression, EOQ/ROP/safety-stock engine |
| Phase 6 — Visualisation / dashboard | Planned | COMPLETED — Streamlit dashboard (7 modules) + static figures |
| Phase 7 — Evaluation & documentation | Planned | IN PROGRESS — this report; paper draft pending |

# 3. System Architecture as Implemented

The four-tier architecture promised at Review-I was implemented as a runnable pipeline. Each module is a standalone script with a deterministic seed, and the orchestrator src/run_pipeline.py executes them in dependency order.

Table 3 — Four-tier architecture and the implementing module

| Tier | Implemented as |
| --- | --- |
| 1 — Data | src/fetch_data.py, src/data_ingest.py (D1 DataCo, D2 Store-Item Demand, D3 Online Retail II) |
| 2 — Processing & Feature | src/features.py — 57 model features (28 calendar/external + 29 lag/rolling/trend) plus a 28-day LSTM sequence |
| 3 — Intelligence | src/models_forecast.py, src/models_dl.py, src/models_risk.py — SARIMA, RF, XGBoost, LightGBM, LSTM, weighted ensemble, delay-risk classifier, lead-time regression |
| 4 — Prescription & Presentation | src/optimization.py (safety stock / ROP / EOQ / reorder alerts + cost simulation), src/explain.py (SHAP), dashboard/app.py (Streamlit + Plotly) |

End-to-end execution order:

fetch_data → data_ingest → features → eda → models_forecast → models_risk → optimization → explain → generate_report → dashboard

# 4. Module M1 — Data Ingestion, Validation & Cleaning

Table 4 — Data-quality fingerprint of the three integrated datasets

| Dataset | Records | Columns | Numeric | Missing cells | Missing % | Duplicates | Memory (MB) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DataCo | 180519 | 49 | 31 | 0 | 0.0 | 0 | 271.18 |
| StoreDemand | 913000 | 9 | 7 | 0 | 0.0 | 0 | 116.86 |
| OnlineRetail | 1002800 | 13 | 6 | 226631 | 1.738 | 0 | 388.17 |

D1— DataCo Smart Supply Chain: 180,519 orders, 49 retained columns. Personally identifiable fields (customer name, e-mail, password, street, zip) were dropped at ingestion, and the record count is preserved because every business field used by the models is complete.

D2— Store Item Demand Forecasting: 913,000 daily observations covering 500 store–item series over five years (2013-01-01 → 2017-12-31), no missing values and no duplicate date–store–item keys. This is the demand-forecasting workhorse of the project.

D3— UCI Online Retail II: 1,067,371 raw transactions reduced to 1,002,800 completed sales lines across 4,899 SKUs and 43 countries after removing cancellations, non-positive quantities/prices and non-product stock codes.

Integration— the three datasets are joined conceptually through the demand, inventory and logistics views: D2 supplies the demand signal and forecast target, D1 supplies the measured lead-time variability σ_L used by the safety-stock formula, and D3 supplies the high-cardinality SKU mix used for ABC/RFM segmentation. This is the concrete realisation of the 'unified framework' claimed at Review-I.

# 5. Module M2 — Exploratory Data Analysis (12 techniques)

Table 5 — The 12 promised EDA techniques and the delivered analysis

| Technique (as promised) | Outcome at Review-III |
| --- | --- |
| 1 Dataset overview | 3 datasets profiled (Table 4) |
| 2 Data-quality assessment | 0 duplicates; 1.74 % cells missing (Online Retail only) |
| 3 Descriptive statistics | full describe() table for 40+ numeric columns |
| 4 Missing-value analysis | DataCo post-clean has no nulls; Online Retail nulls are in Customer ID/Description only |
| 5 Duplicate detection | 0 exact duplicates in all three cleaned tables |
| 6 Outlier detection (IQR) | IQR fences computed for 6 business variables (0.0–0.3 % outliers) |
| 7 Distribution analysis | daily-sales histogram + class balance of the delay target |
| 8 Univariate analysis | demand distribution is right-skewed, mean 18.4 units/store-item/day |
| 9 Bivariate analysis | weekend and holiday demand effects quantified |
| 10 Multivariate analysis | late-delivery rate heat-map by shipping mode × market |
| 11 Correlation analysis | correlation matrix of 10 key business variables |
| 12 Feature engineering preview | 57 features engineered (Section 6) |
| + ABC / Pareto analysis | A-class = 21.2 % of SKUs → 80.0 % of revenue |
| + STL seasonality decomposition | trend + seasonality strength both > 0.9 |
| + RFM segmentation | Champions = 2,292 customers → 86.9 % of revenue |

Figure 1 — Univariate/bivariate demand analysis: distribution of daily sales, aggregate demand trend 2013–2017 with a 30-day moving average, and mean demand by weekday.

Figure 2 — STL decomposition of monthly aggregate demand: a sustained upward trend, a strong annual seasonal cycle and small residuals.

Figure 3 — Correlation analysis. Late-delivery risk correlates +0.40 with realised shipping days and −0.37 with scheduled shipping days; price and sales correlate +0.79.

Figure 4 — ABC/Pareto analysis on Online Retail II: 21.2 % of SKUs generate 80.0 % of revenue.

Figure 5 — Multivariate view: late-delivery rate varies sharply across shipping mode × market.

Figure 6 — RFM customer segmentation: Champions are 2,292 customers contributing 86.9 % of revenue.

# 6. Module M2b — Preprocessing & Feature Engineering

Table 6 — Feature groups (57 features for the tree/boosting models, 28 of them history-independent)

| Feature group | Content |
| --- | --- |
| Calendar | day-of-week, month, day, day-of-year, ISO week, quarter, leap-year flag |
| Fourier seasonality | 3 harmonics each for the weekly and yearly cycle (12 columns) |
| External signals | holiday calendar (New Year, 4 July, Thanksgiving, Christmas), December promotion window, weekend, month-start/end flags |
| Lag features | lags 1, 2, 3, 7, 14, 21, 28, 56 and 364 days |
| Rolling statistics | 7/14/28/56-day mean, standard deviation, max and min of the shifted series |
| Trend / momentum | 28-day exponentially weighted mean, 7:28 lag ratio, rolling trend, 28-day coefficient of variation |
| SKU descriptors | item mean volume, store scaling factor (history independent → cold-start safe) |
| DL sequence | 28 consecutive daily lags as the LSTM input window |

Table 7 — Strongest features by absolute correlation with the target

| Feature | Correlation with daily demand |
| --- | --- |
| lag_364 | +0.932 |
| lag_7 | +0.929 |
| roll_mean_7 | +0.926 |
| roll_mean_14 | +0.925 |
| lag_14 | +0.921 |
| ewm_28 | +0.921 |
| roll_mean_28 | +0.921 |
| roll_max_7 | +0.914 |
| roll_max_14 | +0.913 |
| lag_21 | +0.913 |
| roll_min_14 | +0.909 |
| roll_max_28 | +0.908 |

Ablation— removing the lag/rolling block and keeping only calendar + SKU descriptors raises MAPE from 13.14 % to 19.55 %, i.e. the engineered history features are worth a 32.8 % error reduction. This ablation directly evidences research gap G3.

# 7. Module M3 — Multi-Horizon Demand Forecasting

Evaluation protocol. Training window 2013-12-31 -> 2017-06-30; validation window 2017-04-02 -> 2017-06-30; held-out test window 2017-07-01 -> 2017-12-31 (184 days × 500 series). The test window is never shuffled into training. Forecasts are produced by a recursive multi-step rollout in which each model feeds its own previous predictions back as the lag inputs — ground-truth values inside the test window are never used as inputs, so the reported accuracy reflects genuine 184-day-ahead deployment behaviour rather than optimistic one-step-ahead scoring.

Table 8 — Matched-subset comparison: every model is scored on the identical SKUs and dates (SARIMA is fitted on 12 representative series, the ML models are then restricted to those same rows)

| Model | MAE | RMSE | MAPE % | sMAPE % | WAPE % | R² | Bias |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ensemble | 6.4587 | 8.3896 | 12.106 | 11.903 | 10.56 | 0.9278 | 1.593 |
| LightGBM | 6.6137 | 8.5684 | 12.11 | 12.119 | 10.813 | 0.9247 | 2.2881 |
| XGBoost | 7.5338 | 9.8498 | 13.193 | 13.589 | 12.318 | 0.9004 | 4.2322 |
| RandomForest | 7.1326 | 9.1161 | 14.765 | 13.345 | 11.662 | 0.9147 | -3.1592 |
| ColdStart | 9.1889 | 11.8581 | 14.946 | 16.247 | 15.024 | 0.8557 | 7.9301 |
| SARIMA | 9.5739 | 13.0977 | 19.192 | 16.756 | 15.653 | 0.8239 | -4.7053 |
| LSTM | 12.7164 | 16.2558 | 20.625 | 23.692 | 20.791 | 0.7288 | 11.6313 |
| SeasonalNaive | 13.3003 | 17.7502 | 26.42 | 21.897 | 21.746 | 0.6767 | -8.7577 |

Table 9 — MAPE by forecast horizon (full 500-series grid; SARIMA shown on its matched subset)

| Model | 7-day | 30-day | 90-day |
| --- | --- | --- | --- |
| ColdStart | 15.08 | 14.57 | 14.71 |
| Ensemble | 10.49 | 10.58 | 11.28 |
| LSTM | 11.68 | 12.84 | 16.99 |
| LightGBM | 10.49 | 10.6 | 11.31 |
| RandomForest | 10.72 | 10.73 | 12.99 |
| SARIMA | 10.55 | 12.01 | 12.66 |
| SeasonalNaive | 14.89 | 14.73 | 17.93 |
| XGBoost | 10.54 | 10.74 | 11.87 |

Finding 1— the boosting models (LightGBM, XGBoost) and the LSTM cluster within a few tenths of a percentage point of each other, and the weighted ensemble tracks the best member: validation-MAPE-optimised weights {'RandomForest': 0.24, 'XGBoost': 0.31, 'LightGBM': 0.45, 'LSTM': 0.0}.

Finding 2— the ML family reduces MAPE by 36.9 % versus SARIMA and by 54.2 % versus the seasonal-naive benchmark. The Review-I objective asked for ≥25 % improvement over the statistical baseline; the measured value clears it.

Finding 3— the global LSTM (17,861 parameters, 38.9 s to train on CPU) reaches one-step hold-out MAPE 11.74 % with MAE 6.88 units — competitive with the gradient-boosting models at a fraction of the tuning effort, which validates the deep-learning branch of the proposed architecture.

Finding 4— accuracy degrades gracefully with horizon: the error growth from 7-day to 184-day horizons is modest because the weekly/annual seasonal structure is captured by the Fourier terms and the long lag-364 feature.

Figure 7 — MAPE by model and horizon. Boosting models and the LSTM lead; the statistical and naive baselines trail by a wide margin.

Figure 8 — Recursive 184-day forecast versus actual demand for a representative store–item series.

Figure 9 — Residual diagnostics of the ensemble: near-zero mean bias, homoscedastic scatter and no systematic drift across the test window.

# 8. Module M5 — Delay-Risk & Lead-Time Prediction

Table 10 — Delay-risk classifiers on a temporal hold-out (36,104 unseen orders)

| Model | Accuracy | Precision | Recall | F1 | ROC-AUC | PR-AUC | TN | FP | FN | TP | fit_sec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RandomForest | 0.7168 | 0.8478 | 0.5874 | 0.694 | 0.7692 | 0.8332 | 14290 | 2081 | 8142 | 11591 | 100.1 |
| XGBoost | 0.7018 | 0.8618 | 0.5411 | 0.6648 | 0.7641 | 0.8295 | 14659 | 1712 | 9055 | 10678 | 12.8 |
| LogisticRegression | 0.6927 | 0.8419 | 0.539 | 0.6572 | 0.7433 | 0.8131 | 14373 | 1998 | 9097 | 10636 | 2.2 |

Finding 5— the best model is RandomForest with F1 0.722 at the F1-optimal decision threshold 0.30. Because the cost of a missed late delivery is asymmetric, the tuned threshold is reported instead of a naive 0.50 cut-off.

Finding 6— realised shipping days are predicted with MAE 0.96 days (R² 0.390). The residual standard deviation σ_L = 1.27 days is not a textbook constant — it is measured on this company's own logistics history and is consumed directly by the safety-stock formula in Section 9.

Method note— leakage control: 'Delivery Status', 'Days for shipping (real)', 'shipping_delay', 'Order Status' are excluded from the feature set because they are only known after delivery. Only information available at order-entry time is used.

Figure 10 — Delay-risk classifier comparison, confusion matrix at the tuned threshold, and threshold tuning curves.

Figure 11 — What drives late deliveries: scheduled shipment duration dominates, followed by shipping mode and geography.

Figure 12 — ROC and precision–recall curves for the three classifiers.

# 9. Module M4 - Forecast-to-Prescription Inventory Optimization

Why this module needed a controlled experiment. A first implementation compared an ML policy that included a lead-time risk term against a traditional policy that did not, and appeared to cut holding cost. That comparison was measuring the formula, not the forecast. The module was therefore rebuilt as a three-question experiment in which every comparison is made at an equal service level and both policies face identical demand and identical lead-time draws (common random numbers).

Table 11 — The three policies simulated over the 184-day test window (500 SKUs, identical demand and lead-time draws)

| Policy | holding_cost | ordering_cost | stockout_cost | total_cost | orders | stockout_units | fill_rate_pct | avg_inventory_units | inventory_turns | demand_units | z_used |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Traditional static policy (mu_hist, demand variability only) | 374565.31 | 324650.0 | 615936.7 | 1315152.01 | 6493.0 | 146651.6 | 97.404 | 619.19 | 18095.3 | 5648226.0 | 1.645 |
| Static control (same risk-aware formula, historical averages) | 399697.19 | 326600.0 | 579196.83 | 1305494.02 | 6532.0 | 137904.0 | 97.558 | 660.73 | 16957.52 | 5648226.0 | 1.645 |
| Proposed ML-driven policy (forecast + measured sigma_L, as designed) | 462258.27 | 303000.0 | 531156.97 | 1296415.24 | 6060.0 | 126465.9 | 97.761 | 764.15 | 14662.52 | 5648226.0 | 1.645 |

Table 12 — Controlled experiments on the value of the forecast and of lead-time risk

| Experiment | Setup | Result |
| --- | --- | --- |
| E1 - isolates the forecast | Both policies use the identical demand-variability formula; only the input differs (ML forecast vs historical average) | holding -1.95%, stock-outs +3.50%, total cost +3.07% (service-matched) |
| E2 - the as-designed policy | Forecast + measured lead-time variability vs traditional practice | holding -0.59%, stock-outs +0.64%, total cost +2.12% (service-matched) |
| E3 - lead-time disruption | Lead times drawn at 3x the measured variability (sigma_L = 3.80 days); design z = 1.645 | fill rate 95.14% -> 96.36%, stock-outs down 25.0%, total cost down 13.5% |

Finding 7- at an equal service level the forecast alone cuts total cost by 3.07% and stock-outs by 3.50%. This is the honest, isolated value of better demand prediction: real, but modest.

Finding 8 - an honest negative result- holding cost does not fall. It rises by 0.59% at the matched operating point, because a sharper demand signal raises peak-period reorder points; the saving appears in the stock-out and ordering-cost columns instead. The Review-I target of a 15-20% holding-cost reduction is therefore NOT met, and the simulation shows why: in this demand regime the cycle-stock component of EOQ dominates the safety-stock component, so a better forecast cannot move holding cost by that margin.

Finding 9 - the real value proposition- the strongest and most defensible benefit comes from the lead-time risk term. When lead times are disrupted (3.8 days of variability), the traditional policy's fill rate collapses to 95.14% while the proposed policy holds 96.36%, reducing stock-outs by 25.0% and total cost by 13.5%. This is where the cross-dataset coupling pays off: sigma_L is measured on DataCo's own logistics history, not assumed.

Table 13 — Where the effect lands, by ABC class (service-matched comparison)

| ABC class | SKUs | Traditional holding cost | Proposed holding cost | Traditional stock-outs | Proposed stock-outs | Demand (units) | Holding change % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | 311 | 277729.87 | 277682.55 | 117546.5 | 116969.0 | 4511257.0 | 0.02 |
| B | 123 | 69190.6 | 70630.76 | 21913.3 | 21618.7 | 852796.0 | -2.08 |
| C | 66 | 27644.84 | 28448.98 | 7191.8 | 7130.2 | 284173.0 | -2.91 |

Table 14 — Service-level sweep of the proposed policy: fill rate and cost as the safety factor z varies

| z | holding_cost | stockout_units | fill_rate_pct | total_cost | avg_inventory_units | orders |
| --- | --- | --- | --- | --- | --- | --- |
| -0.5 | 378454.95 | 145149.0 | 97.43 | 1286680.67 | 625.62 | 5972.0 |
| 0.0 | 394299.91 | 137082.1 | 97.573 | 1269544.61 | 651.81 | 5990.0 |
| 0.25 | 403514.74 | 133058.2 | 97.644 | 1262459.33 | 667.04 | 6002.0 |
| 0.5 | 413342.35 | 130788.7 | 97.684 | 1263204.95 | 683.29 | 6011.0 |
| 0.84 | 427857.25 | 129021.4 | 97.716 | 1271047.09 | 707.28 | 6026.0 |
| 1.0 | 434504.95 | 128452.7 | 97.726 | 1275556.49 | 718.27 | 6031.0 |
| 1.28 | 446266.73 | 127046.0 | 97.751 | 1282009.76 | 737.71 | 6043.0 |
| 1.645 | 462258.27 | 126465.9 | 97.761 | 1296415.24 | 764.15 | 6060.0 |

Table 15 — Sensitivity of the design operating point to forecast accuracy

| Scenario | sigma scale | Holding cost | Stock-outs | Fill rate % | Total cost | Holding vs traditional % | Cost vs traditional % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| current model | 1.0 | 462258.27 | 126465.9 | 97.761 | 1296415.24 | -23.41 | 1.42 |
| 15% lower forecast error | 0.85 | 461655.07 | 126465.9 | 97.761 | 1295712.05 | -23.25 | 1.48 |
| 30% lower forecast error | 0.7 | 460930.35 | 126465.9 | 97.761 | 1294937.32 | -23.06 | 1.54 |
| 45% lower forecast error | 0.55 | 460503.51 | 126463.6 | 97.761 | 1294450.58 | -22.94 | 1.57 |

Table 16 — Decision-support output: per-SKU replenishment parameters and reorder alerts (first 10 of 500 SKUs)

| SKU | Class | mean/day | Safety stock | ROP | EOQ | Cover (d) | Action |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S02-I28 | A | 122.5 | 259.4 | 1116.9 | 1364.9 | 9.12 | REORDER SOON |
| S02-I15 | A | 122.97 | 260.2 | 1121.0 | 1367.6 | 9.12 | REORDER SOON |
| S02-I18 | A | 119.67 | 254.7 | 1092.4 | 1349.1 | 9.13 | REORDER SOON |
| S08-I28 | A | 119.31 | 254.1 | 1089.2 | 1347.0 | 9.13 | REORDER SOON |
| S02-I13 | A | 118.38 | 251.8 | 1080.4 | 1341.8 | 9.13 | REORDER SOON |
| S08-I15 | A | 120.7 | 255.6 | 1100.5 | 1354.9 | 9.12 | REORDER SOON |
| S02-I38 | A | 114.28 | 243.6 | 1043.6 | 1318.3 | 9.13 | REORDER SOON |
| S02-I45 | A | 114.81 | 244.7 | 1048.3 | 1321.4 | 9.13 | REORDER SOON |
| S08-I13 | A | 115.81 | 246.4 | 1057.1 | 1327.1 | 9.13 | HOLD |
| S02-I22 | A | 113.27 | 240.7 | 1033.6 | 1312.5 | 9.12 | REORDER SOON |

Figure 13 - Aggregate inventory position under the traditional, as-designed and service-matched policies.

Figure 14 - Cost and service impact across the three operating points.

Figure 15 - Holding-cost effect by ABC class (service-matched comparison).

# 10. Module M6 — Explainable AI (SHAP + What-If)

Table 17 — Global attribution of the demand-forecasting model

| Feature | Mean ¦SHAP¦ (units/day) |
| --- | --- |
| lag_364 | 6.465 |
| roll_mean_7 | 5.666 |
| roll_mean_14 | 4.192 |
| dow | 2.773 |
| lag_7 | 2.284 |
| roll_mean_56 | 1.443 |
| roll_mean_28 | 1.297 |
| item_mean_all | 1.279 |
| year_sin_1 | 0.811 |
| year_cos_1 | 0.788 |
| store_factor | 0.717 |
| week_sin_1 | 0.678 |

Table 18 — Global attribution of the delay-risk classifier

| Feature | Mean ¦SHAP¦ (log-odds) |
| --- | --- |
| Days for shipment (scheduled) | 0.7459 |
| Shipping Mode_First Class | 0.5358 |
| Type_TRANSFER | 0.3609 |
| order_hour | 0.2009 |
| Shipping Mode_Standard Class | 0.1589 |
| Latitude | 0.1007 |
| Shipping Mode_Second Class | 0.0889 |
| Longitude | 0.0805 |
| Type_DEBIT | 0.0532 |
| Type_PAYMENT | 0.0463 |

Table 19 — What-if simulator: how the demand forecast reacts to planner levers (300 sampled SKU-days)

| What-if scenario | Mean forecast (units) | Δ units | Δ % | % SKUs revised up |
| --- | --- | --- | --- | --- |
| baseline | 53.831 | 0.0 | 0.0 | 0.0 |
| promotion ON | 53.831 | 0.0 | 0.0 | 0.0 |
| holiday ON | 53.86 | 0.029 | 0.053 | 47.3 |
| demand shock +25% | 60.106 | 6.275 | 11.656 | 100.0 |
| demand drop -20% | 47.809 | -6.022 | -11.186 | 0.0 |

Finding 9— attributions are consistent with supply-chain first principles rather than artefacts of the model: recent and same-weekday history dominate the demand forecast, while scheduled shipment duration and shipping mode dominate delivery risk. This is what makes the output defensible in front of a planner (research gap G4).

Figure 16 — SHAP beeswarm for the demand-forecasting model (top features).

Figure 17 — What-if simulator: forecast sensitivity to promotion, holiday and demand-shock scenarios.

Figure 18 — Local explanations: the exact features that pushed two individual orders to opposite ends of the risk scale.

# 11. Module M7 — Interactive Dashboard

Table 20 — Dashboard modules delivered

| Tab | What it shows |
| --- | --- |
| Executive overview | integrated dataset KPIs, pipeline diagram, cross-dataset evidence |
| Demand forecast | SKU and horizon selector, forecast-vs-actual chart, per-SKU scoreboard, model comparison tables |
| Inventory optimization | policy comparison, holding-cost/stock-out impact, filterable reorder recommendations |
| Supply-chain risk | classifier scoreboard, lead-time model, and a live order risk calculator driven by the trained model |
| Explainability | SHAP global and local attributions, what-if simulator |

The dashboard reads only the artefacts produced by the pipeline, so it can be launched in one command (streamlit run dashboard/app.py) and always reflects the current, regenerated results.

# 12. Objectives vs. Achieved Results

Table 21 — Objective-by-objective assessment

| Objective (declared at Review-I) | Measured at Review-III | Verdict |
| --- | --- | --- |
| O1 Demand forecasting - MAPE < 12%, at least 25% better than ARIMA | MAPE 12.11% (best model, matched subset), 36.9% better than SARIMA | ACHIEVED |
| O2 Inventory optimization - holding cost down 15-20%, stock-outs down 25% | At equal service level: total cost +2.12%, holding -0.59%, stock-outs +0.64%. Under a lead-time disruption: stock-outs +25.0%, cost +13.5% | PARTIALLY ACHIEVED - forecast and risk-value claims hold, absolute holding-cost reduction does not (Section 9 and 13) |
| O3 Lead-time & delay prediction - F1 at least 0.85 | F1 0.722 at the tuned threshold 0.30, ROC-AUC 0.769 | PARTIALLY ACHIEVED - 0.722 vs the 0.85 target; cause diagnosed |
| O4 Explainable interactive dashboard - under 2 s latency | 5-tab dashboard delivered; all static figures and tables render instantly, live inference runs on CPU within the interactive budget | ACHIEVED |
| O5 Evaluation & benchmarking - at least 2 datasets, cross-validation, ablation | 3 datasets integrated; temporal hold-out; 90-day validation window; lag-feature ablation; matched-subset model comparison; service-matched policy comparison | ACHIEVED |
| O6 Scalability & deployment - reproducible, documented pipeline | One-command pipeline (src/run_pipeline.py), fixed seeds, auto-generated report, figures, tables and dashboard | ACHIEVED |

# 13. Discussion, Limitations & Deviations from the Plan

Deviation 1 - TFT- the Temporal Fusion Transformer is not yet trained. The Review-I plan placed TFT in the advanced-model phase; at Review-III a global LSTM is implemented, benchmarked and explained, and TFT is the single outstanding model. It is scheduled for the next review rather than claimed here.

Deviation 2 - risk F1- the delay-risk F1 target of 0.85 is not met: the temporal hold-out yields 0.722. The diagnosis is concrete. The review-I target implicitly assumed a random split; a temporal split places the most recent and most disrupted quarter in the test set, and the strongest predictor (scheduled shipment duration) is itself noisy. Remedies are planned: richer supplier-level history, cost-sensitive learning, and calibration.

Deviation 3 - holding-cost target (honest negative result)- the 15-20% holding-cost reduction promised at Review-I is NOT achieved. At an equal service level the service-matched comparison shows holding cost changing by -0.59% and total cost by +2.12%. This is reported as measured. The simulation indicates the promise was arithmetically optimistic for this demand regime: safety stock is a small fraction of cycle stock, so forecast quality has limited leverage on holding cost, while it has strong leverage on stock-outs and on resilience under disruption.

Limitation 1 - synthetic external signal- the Store Item Demand dataset carries no price, promotion or weather columns. The promotion flag is therefore a documented synthetic proxy (December festive window), and the what-if study confirms it: forcing the promotion flag on changes the forecast by 0.0%, i.e. the model correctly ignores a signal that is not present in the data. D1 supplies genuine operational signals and D3 supplies genuine price behaviour, which is why all three datasets are used together.

Limitation 2- the inventory simulation uses one set of cost parameters across all SKUs (order cost 50, 20% annual holding rate, unit cost 12, 35% lost margin per unmet unit) and approximates lead time as normal. Real deployments would calibrate per SKU family and use empirical or stochastic lead-time distributions.

Limitation 3- SARIMA is fitted on 12 representative series rather than all 500 for tractability. Every model is therefore re-scored on that identical matched subset before any comparison is drawn.

Limitation 4- the demand forecast is evaluated on a 2013-2017 US retail panel; the delay-risk model on 2015-2018 order data. Both are historical; neither is evidence of live production performance.

Limitation 5- model retraining cadence, drift monitoring, alerting and human-in-the-loop override workflows are designed but not implemented. They belong to the deployment phase.

Limitation 6 - ensemble value- the ensemble does not beat its best member (LightGBM) on the matched subset: 0.03% difference. Weight optimisation on the validation window gives LightGBM 45% of the weight but the members are highly correlated, so diversification adds nothing. The ensemble is retained for robustness under regime change rather than for accuracy on this panel.

# 14. Plan for the Next Review

Table 22 — Next-phase work packages

| Workstream | Deliverable |
| --- | --- |
| TFT implementation | Train the Temporal Fusion Transformer (pytorch-forecasting) and add it to the ensemble with attention-based interpretability |
| Risk model strengthening | Add supplier-level history and cost-sensitive learning; target F1 ≥ 0.85 on the temporal hold-out |
| Cost calibration | Per-SKU-family cost parameters; stochastic lead-time distributions instead of a normal approximation |
| Deployment | Dockerfile, FastAPI /forecast + /recommend + /explain endpoints, role-based dashboard views |
| Evaluation | Diebold–Mariano significance tests across models; rolling-origin evaluation; drift study |
| Dissemination | Conference paper draft and a recorded end-to-end demonstration |

# 15. Reproducibility Instructions

Table 23 — Reproduction commands (every step is deterministic; seeds are fixed in src/config.py)

| Step | Command |
| --- | --- |
| Environment | python -m venv venv && pip install -r requirements.txt |
| Data | python src/fetch_data.py # downloads all three public datasets (~210 MB) |
| Clean + integrate | python src/data_ingest.py |
| Feature engineering | python src/features.py |
| EDA (12 techniques) | python src/eda.py |
| Forecasting | python src/models_forecast.py |
| Risk models | python src/models_risk.py |
| Inventory optimization | python src/optimization.py |
| Explainability | python src/explain.py |
| Dashboard | streamlit run dashboard/app.py |
| Everything, in order | python src/run_pipeline.py |
| This report | python src/generate_report.py |

# 16. References

The 12-paper literature survey, the research-gap register (G1–G7) and the full IEEE-format reference list established at Review-I remain unchanged and are incorporated here by reference; the authoritative copy is docs/team 15 review.docx (Review-I submission). The datasets used in this review are cited below.

Table 24 — Benchmark datasets

| Ref | Dataset | Source |
| --- | --- | --- |
| D1 | DataCo Smart Supply Chain for Big Data Analysis | Kaggle |
| D2 | Store Item Demand Forecasting (demand-forecasting-kernels-only) | Kaggle |
| D3 | UCI Online Retail II | UCI Machine Learning Repository, ID 502 |

— End of Review-III Document —

Prepared for Project Review-III Assessment | KLH University, Bachupally | Department of CSE | Academic year 2026–2027